## Slide 1
Reportnet 3.0 –
Modernising e-Reporting

## Slide 2
Streamlining environmental reporting
Ready for
testing
First operational
dataflows
Scoping phase
completed
User-friendly
Optimized data delivery
Dashboards & visualizations
https://www.eionet.europa.eu/reportnet/reportnet-3.0
Improved user experience
Better data management
Realisable benefits
Less time and resources spent
in reporting preparation
Improved
data quality
2018
2019
2020
Inline support
Collaborative
Web services
integrated
Enhanced quality control
Better performance
The project is a collaboration involving the EEA, Commission Services (DG ENV, DG CLIMA, DG ENER, JRC), ETCs and Member Countries (NFPs/NRC EIS).

## Slide 3
Approach for the user stories

## Slide 4
Final Architecture of Reportnet 3.0
Microservices architectural pattern
  Loosely coupled, collaborating services
Highly performant and scalable
  Allows multiple users to work on same dataset
Single frontend application
  One-stop shop for delivering data and managing tasks
Better and more standardised QA

## Slide 5
Vision + Requirements
Technical Architecture
User Stories
Features and functionalities of the system that needs to be developed
Demo version (27/06)
Beta version (24/09)
Future releases,
continuous development
Software development initiated
Release
Iterations
Daily Cycle

## Slide 6
Calendar for Release Candidates
1st Release: 15/01/2020
User access
Manage dataflows
Design of Dataset
Snapshots
Supporting documents for dataflow
Automatic dashboards
2nd Release: 01/04/2020
Manage dataflows
Manage workgroup
Manage tables
Quality Control
Access Rights and Roles
Operational

## Slide 7
Calendar for Release Candidates
3rd Release: 30/06/2020
Data harvesting tools
System admin harvesting processes
4th Release: 30/09/2020
Data collection
Supported file types
Manage meta data
5th Release: 12/2020 – 01/2021
Man. submission agreements
Manage dashboards
Notifications
Search
6th Release: 03/2021 (?)
Final tasks
(EU dataset)

## Slide 8
Testing periods in 2019/2020
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sept
Oct
Nov
Dec
Delivery of beta version
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sept
Oct
Nov
Dec
Delivery of Release Candidate 1
2019
2020
Start of piloting phase
MMR reporting
deadline
Bathing reporting
deadline
MSFD reporting
deadline
Beta testing
Acceptance testing and reporters engagement